# BENAVORA — State of the Build

Build window: 2026-09-17, 14:42 → 19:05 (4h 23m unattended) Queues: ar-5-cost-consolidation, ar-6-orchestration-observability Standard: every figure below was read from the live database (vbjplpquqxxfbpazyalt), the repository on disk, or the orchestrator log. Nothing here is taken from an agent's own report without independent verification.

## 1. Result

| Prompts run | 6 of 6 |
| --- | --- |
| Prompts complete | 6 of 6 |
| Orchestrator verdict at 19:05 | 1 passed, 1 failed |
| Corrected verdict | 2 passed — the AR-6.4 failure was a false positive in my own gate |
| Head commit | af84661 (two commits pending push) |
| Full test suite | 109 files passed / 1 skipped · 944 tests / 13 todo · 0 failures |
| Migrations applied live | 185, 186, 187, 188, 189, 190, 191, 192, 193, 194 |

## 2. The halt was my bug, not the build's

At 19:03 the pipeline halted with:

FAIL: migration makes an HTTP call from SQL (net.http_post) - pg_net is not installed

The migration contains no such call. It contains a comment saying it makes no such call:

191_orchestration_alert_rules.sql:10:
-- none of them and makes no net.http_post call. Slack delivery is prompt

My gate matched raw file text, so a comment mentioning a forbidden construct read as a use of it. This is the third bug of the same family I have shipped this session, and the second time this exact false-positive class appeared — the AR-5.2 agent reported it to me four hours earlier when its own comments containing pil_cost_budgets tripped a different gate of mine. It reworded its comments to get past it; I fixed that one instance and never generalised it to the other four gates. A gate that fails correct work is the same defect class as a gate that passes broken work.

### The fix

scripts/audit/forge-gates/_sql.mjs — stripSql() removes -- and /* */ comments, including comments nested inside dollar-quoted function bodies (whose logic is still scanned, because that is where trigger code lives), while preserving string literals, because enum values and scope names live in them.

Fixing that surfaced two more holes in the same gates, both from substring matching on a text blob:

- /agent_run_id/ matched inside pil_agent_run_id, so removing the real column passed.

- /billing_path/ matched a constraint name, so removing the real column passed.

Both are now exact set-membership tests on parsed ADD COLUMN names, and ALERT_TYPE_LABEL keys are matched with a word boundary.

### Verification of the fix

| Check | Result |
| --- | --- |
| stripSql() unit cases | 10 / 10 |
| Gates against the shipped tree | 5 / 5 pass |
| Deliberate violating mutations | 18 / 18 caught, each naming its cause |
| Comment-only mentions of a banned construct | 2 / 2 correctly ignored |

## 3. Independent verification of what shipped

Six agent reports made claims. I tested the ones that mattered against the live database rather than relaying them. Every claim held.

| Claim | Verified |
| --- | --- |
| The 39 production alerts wrongly marked delivered were reverted | alerts with notified_at set: 0. Critical alerts pending: 69 of 69. Genuinely reverted. |
| No network call from SQL | Functions calling net.http_post: 1, and it is extensions.grant_pg_net_access — a Supabase platform function with 0 triggers attached, guarded by an IF EXISTS pg_net check. Not ours. |
| pg_net / pg_cron / http not installed | 0 network extensions installed |
| The anon-RPC hole in raise_orchestration_alert was closed | anon EXECUTE false, authenticated EXECUTE false, SECURITY DEFINER true |
| The cost backfill did not truncate sub-cent values | ai_usage_log: 49 rows, $0.377100 total, 0 rows at zero cost. The numeric(14,6) correction did exactly what it was for. |
| All eight alert types live | alert_type enum now has 13 values, all 8 orchestration types present |
| Five dashboard views are RLS-safe | All five carry security_invoker = true |
| Triggers exist on the target tables | 5 non-internal triggers |
| Rate card seeded | model_cost_reference: 5 rows |

Two agents self-reported incidents rather than hiding them, and both reports were accurate:

- AR-6.4 ran an unscoped pollOnce() against the live database during a test, marking 39 real production critical alerts as delivered to a fake webhook. It detected this itself within minutes, reverted all 39 by id, verified clean, and fixed the root cause by adding a test-only org scope. Independently confirmed above.

- AR-6.3 found that REVOKE ... FROM PUBLIC alone did not close anon RPC access, because Supabase grants EXECUTE to anon and authenticated individually. Fixed and re-verified. Independently confirmed above.

AR-6.3 also caught a bug in its own first draft that the prompt had specifically warned against: Rule 4 compared items_processed to items_expected with a plain inequality, which would have fired state_drift constantly on healthy runs where 12/50 is the normal outcome. It read the orchestrator, found dozens of such call sites, and narrowed the rule to only NULL (no evidence) or an impossible over-count.

## 4. What actually shipped

AR-5.1 — one cost ledger. ai_usage_log gains cost_usd numeric(14,6), agent_run_id, pil_agent_run_id, provider, billing_path. The 49 pil_cost_ledger rows backfilled; that table is now superseded and read-only, not dropped. The agent caught a real error in my own spec: I mapped pil_cost_ledger.agent_run_id → agent_run_id, but that column is an FK to pil_agent_runs, not the core agent_runs — a literal mapping would have violated the new FK on every non-null row.

AR-5.2 — budgets that actually enforce. pil_cost_budgets → cost_budgets, with an orchestration scope and an AFTER INSERT trigger on ai_usage_log that accrues spent_usd. Before this, spent_usd was read in three places and written by nothing, so hard_stop could never fire.

AR-6.1 — alerts extended, not forked. Eight new alert_type values in their own transaction-isolated migration, plus orchestration_id and notified_at. No second alert inbox. Deterministic dedup keys — explicitly not the crypto.randomUUID() pattern that silently disables dedup elsewhere in the codebase.

AR-6.2 — orchestration_logs. Org-scoped, RLS on, schema_validation_passed and reconciliation_passed, no cost columns, cost_log_id joins ai_usage_log. No single choke point existed in the orchestrator, so the agent instrumented and named the smallest covering set: 51 of 52 distinct step types. The one gap is AG-38's dedicated cron entrypoint, which has no owning org by design.

AR-6.3 — five deterministic rules. task_failed, cost_overage, schema_mismatch, state_drift, timeout as Postgres triggers; rate_limit, rollback, manual_review_required raised from application code, with manual_review_required wired to AutoApply's IncompleteSubmissionError path from AR-3.1.

AR-6.4 — delivery, rate card, views. Worker-side Slack polling with notified_at idempotency and secret redaction; model_cost_reference seeded from pricing verified live today with source and effective_from; five security_invoker views. It also found that ai_usage_log had RLS enabled with zero policies — default-deny — which would have made the cost view permanently empty for real users.

## 5. What is not done — stated plainly

The dashboard's dollar figures are not traceable to the new rate card. The AR-6.4 agent surfaced this itself rather than claiming success: model_cost_reference is created, seeded and freshness-tested, but nothing consumes it. ai_usage_log.cost_usd is computed by the caller before recordCost() runs, from per-file hardcoded rates scattered across roughly 29 files under src/lib/pil/agents/. Until those are rewired, the rate card is documentation, not a source of truth. This is the single largest remaining gap in Phase 5/6.

orchestration_logs has 0 rows. The instrumentation is in place across 51 step types but nothing has executed through it since the migration landed. It is unproven in production until the worker runs a real cycle.

A second cost writer still exists. adapter_usage_log (migration 076) writes api_cost_cents — hardcoded to 0 — on every donor-discovery connector call. Named by the AR-5.1 agent, out of its scope.

Budgets do not interrupt a running agent. checkBudget() is called once at the start of a run, with no mid-run polling. Exhausting a budget blocks the next agent for that org, not the one already executing.

Rule 2's dedup key has no budget-period component. If spent_usd is ever reset for a new period — no reset mechanism exists yet — a genuine new overage could collide with the old dedup key and be silently dropped.

Slack delivery is untested end to end. If FORGE_SLACK_WEBHOOK is unset in the Railway environment, critical alerts are raised and stored but never reach Slack. They are not lost; they sit with notified_at IS NULL.

Two commits are unpushed — 2406403 and af84661 — because the bridge's Linux side has no GitHub credential.

Still open from before: VERCEL_TOKEN / VERCEL_PROJECT_ID unset, so deploy verification returned INDETERMINATE on both queues; six abandoned .claude/worktrees/ registrations still dirty every git status; the uncommitted form-filler-agent.ts retry diff; migration 190 applied before 188/189 (harmless — no dependency — but the ordering is recorded out of sequence).

## 6. Next

- Push the two local commits.

- Run the Railway worker through one cycle and confirm orchestration_logs receives rows. Until that happens, Phase 6 is built but unproven.

- Decide on the rate-card wiring — a Phase 7 prompt to replace ~29 files of hardcoded rates with lookups against model_cost_reference. Without it, no cost figure on any dashboard is defensible.

- Set FORGE_SLACK_WEBHOOK in Railway, or accept that critical alerts stay in-app only.

- The four legacy phase queues remain planned and should stay held until the exercise harness reports.

## 7. The honest read on today

Six prompts ran unattended for four and a half hours against a production database and every migration landed correctly. Three separate agents caught and reported their own mistakes — a live-data incident, a security hole, and a rule that would have alarm-fatigued you — rather than reporting success they had not earned. That is the behaviour this whole remediation program was built to produce.

The one thing that broke was a gate I wrote and did not test against the case that actually occurred. My negative tests all used real SQL statements; I never tested a comment that merely mentions the banned string, even after an agent told me that exact failure mode existed. The gates are now tested in both directions, 18 violations and 2 false-positive cases, and the discipline holds: nothing goes into the critical path that has not been executed against the case it is meant to catch.