# BENAVORA — State of the Build

Overnight run: 2026-09-18, 00:13 → 07:52 — 7h 39m unattended, one RUN Queues: ar-8, ar-9, ar-10, ar-11, ar-12 — 5 launched, 5 passed, 0 failed Prompts: 16 of 16 complete Standard: every figure below was read from the live database or the repository after the run. Agent self-reports are marked as such and were checked, not relayed.

## 1. Throughput — the estimate correction holds

| Run | Prompts | Wall clock | Per prompt |
| --- | --- | --- | --- |
| AR-5 | 2 | 85.6 min | 43 min |
| AR-6 | 4 | 175.7 min | 44 min |
| AR-7 | 3 | 122.4 min | 41 min |
| AR-8…12 (overnight) | 16 | 459 min | 29 min |

Sixteen prompts in under eight hours. The earlier "~5h / ~12h / ~17h" estimates were 3–4x over; the real figure is now 29–43 minutes per prompt including gates and retries. Use 35 min/prompt for planning.

## 2. The headline: the observability layer now actually observes

This was the defect the run was built around. Before it, Phase 5 and Phase 6 were both marked complete, both deployed, and both capturing nothing from real traffic.

|  | Before (09-17 ~21:00) | After (09-18 ~08:00) |
| --- | --- | --- |
| orchestration_logs rows, all time | 0 | 580 |
| orchestration_logs, last 6h | 0 | 396 (against 384 agent runs) |
| ai_usage_log rows | 49 — all backfill | 70 |
| ai_usage_log recorded spend | $0.377100 (backfill only) | $0.561057 |
| EA-family agent invocations | 0 in 3h | 9 in 8h |
| Migrations applied | 194 | 200 |

orchestration_logs going 0 → 580 against real production traffic is the single most important number on this page. It is the first time this platform's execution record has been real rather than asserted.

The gate that made it real. live-capture.mjs queries production and fails when a deployed writer captures nothing. It did exactly that at 02:50 — ai_usage_log received 0 row(s) in the last 6h while agent_runs logged 417 — forcing a retry that produced an actual fix rather than a green checkmark. Every prior gate on this work had passed by confirming the migration, the table and the writer existed.

## 3. Honest partial: cost capture is wired but thin

ai_usage_log is capturing, and the total moved. But only 4 rows landed in the last 6 hours against 384 agent runs. The AR-9.2 agent named the reason itself rather than hiding it: roughly 30 raw new Anthropic(...) construction sites in autoapply, intelligence and donor-discovery still bypass the tracked wrapper.

So the claim "every Anthropic call records cost" is not yet true. What is true: the path that most core agents take now records, the ledger is no longer empty, and the remaining bypass is enumerated rather than unknown.

## 4. What the agents found that I had wrong

Three corrections came from the build agents, and all three were right.

funder_not_found was one event, not six. My AR-12.1 prompt asserted it was the recurring blocker. The agent checked and found it occurred exactly once, ever (02:42:18 UTC). The real root cause it then traced: FunderDetail.tsx's delete button runs a client-side funders.delete() with no awareness of submission_queue, and the FK is ON DELETE SET NULL rather than a block — so deleting a funder silently orphans its queue items. Migration 200 now cancels dependents terminally and raises an alert, covering every deletion path rather than one button.

The "~29 files" of hardcoded rates was stale. The real figure was 54 files carrying a single MODEL_TOKEN_UNIT_COST_USD = 0.00002 constant — a flat, unsourced $20/MTok.

And the finding that matters most for your numbers: while wiring that, the agent found AgentRunner.finalizeRun() was writing a second, duplicate ai_usage_log row for every PIL agent run. Combined with the wrong rate, PIL-sourced dollar figures were overstated by roughly 4.4x (2.22x bad rate × 2x double-write). Rows also recorded model: "unknown", so even correctly-priced rows could not be traced back to the rate card. All three fixed.

## 5. A FORGE behaviour worth knowing about

Five of the sixteen prompts ended mid-sentence in a wait state — "I'll pause here and wait for the background verification", "Waiting on pnpm run build to finish" — and their gates ran and passed anyway, because FORGE gates the working tree, not the agent's narration.

Four times that was harmless: the artifact existed, the tests passed, the work was committed.

Once it was not. ar-10-3-budget-teeth passed all four gates at 04:59 with its work sitting uncommitted. Migration 198 had been applied to production — cost_budgets.period_start is live, verified — while the migration file and the cost.ts code calling its new get_cost_budget_with_reset() RPC were never committed. Production schema was ahead of source control, and the next agent reading the repo would have seen no period logic at all.

Landed as c1ae360b this morning, along with AR-9.3's AGENT_INVOCATION_MAP.md, orphaned the same way. Working tree is now clean.

The lesson for the next queue set: a gate should assert the work is committed, not merely present. That is a one-line addition to the gate library and it belongs in the next run.

## 6. Your CI emails

Both root causes are now fixed.

- exit 128 — six .claude/worktrees gitlinks (mode 160000, no .gitmodules, pointing at absolute Windows paths). Fixed in dfd7d78.

- exit 1 — createAdminClient() throwing without SUPABASE_SERVICE_ROLE_KEY, which no workflow supplied. Fixed in dbe8ab1 with a deliberate placeholder (never the real key — it bypasses every RLS policy in the platform), then AR-8.1 added export const dynamic to all 76 remaining route handlers and a fail-fast guard script.

The proof that matters: the AR-8.1 agent moved .env.local aside and ran the production build with only the workflow's four environment variables. Exit 0. No third missing variable. That is the first time this has actually been demonstrated rather than assumed.

## 7. Still open

autoapply_queue_processor has still never completed a run. 0 completed. It now records 3 runs as status='skipped' — a new status from migration 199, correctly distinguishing business-rule skips from failures, which is progress in honesty rather than in function. The blocker has moved three times (field mapping → session deadlock → funder resolution) and each move was real.

processItem() is still unproven end to end. The AR-12.3 agent was explicit about this rather than quietly narrowing its test: assertUrlSafe()'s SSRF guard blocks every private address, so a local fixture portal can never reach the outer orchestration. What is proven is the named submission chain — mutex guard → StealthBrowser → FormAnalyzerAgent → FormFillerAgent → status mapping → autoapply_submissions → session finalization, 5/5 assertions against real Playwright and real Claude.

A real production bug that proof surfaced: FormFillerAgent.buildFillData() sourced EIN, email, phone and address from knowledge_base.category string matches, but knowledge_base_category is a closed Postgres enum with no such members. Those fields were silently unfillable for every organization, regardless of profile completeness — and because a "mapped" field is excluded from the Claude fallback, they were doubly dead. Fixed.

Deploy verification is still INDETERMINATE on every queue — VERCEL_TOKEN / VERCEL_PROJECT_ID unset. AR-8.3 documented exactly what is needed in .env.local.example without inventing values. Five consecutive queues have now ended with production drift unchecked.

~30 raw Anthropic() sites still bypass the cost ledger (§3).

10 sites where an error is discarded by omission rather than conflated — a distinct shape from the 55 AR-11.2 fixed, ledgered in test-evidence/ERROR_CONFLATION_LEDGER.md.

The 59 never-executed agents have not been triaged. AGENT_INVOCATION_MAP.md now exists to build that on.

## 8. What changed in how this gets built

The run validated one design change and exposed the need for another.

Validated: forensics-before-fix. After AR-7.2 dutifully fixed a hypothesis I handed it as fact, AR-9.1 and AR-12.1 were written to investigate and report, with the fix in a later prompt. AR-12.1 immediately corrected my premise on its first step. That structure works and should be the default wherever the cause is not already proven.

Exposed: gates must assert landed work. §5. Compile, test and file_exists all pass against an uncommitted tree.

And the one that produced tonight's headline: a gate that asks the repository whether code exists cannot tell you whether the system works. live-capture.mjs asks production whether a row arrived. Every observability claim from here forward should be gated that way.